## Schuylerville Victory Water Board Meeting

Villages of Schuylerville & Victory
Date: December 15, 2025 
Location: Village of Victory Meeting Hall
Time: 6:00 PM Meeting called to order following the Pledge of Allegiance

## 1. Organizational Business

### Next Meeting

- Decision: Next Water Board meeting scheduled for January 20, 2026, at the Village of Victory (adjusted due to holidays).

### Approval of Minutes

- November 2025 meeting minutes approved.

- Motion: Motion to approve Novembers Minutes was made by Commissioner Dennison and 2nd by Commissioner Campbell.

## 2. Financial Report

### Treasury Balances

- Operating Account: -                        $226,886.68

- NYCLASS Operating Account-       $105,365.34

- NYCLASS Filter Account: -             $225,953.07

- NYCLASS Capital Account: -          $64,843.25

## 3. Operations & System Reports

### Schuylerville Plant

- Status: Plant operated without routine issues.

- November Flow: ~4.28 million gallons.

RO2 Emergency (Dec. 12):

- Cause identified as a corroded stainless bolt on RO membrane plug, resulting in water spray and controller moisture intrusion.

- Corrective Actions Taken:

  - Bolt and gasket replaced.

  - Affected controllers dried and resealed.

  - RO system returned to normal operation.

Preventive Action:

- Jake will purchase and stock replacement stainless bolts after identifying similar corrosion on other fasteners.

Membrane Issues:

- RO2 experienced high differential pressure

- Membranes cleaned manually; pressures returned to normal.

- Discussion: System likely nearing end of membrane life (RO2 installed ~2017).

- Next Step: Begin planning and pricing for membrane replacement, potentially in early spring 2026.

Chemical Supply Update:

- Hypersperse supplier transitioned from OCS Chemical to Veolia.

- Existing OCS shipment fulfilled prior to buyout; Veolia to be used going forward.

### Well #2

- Failure traced to loose coupling set screw, causing pump seizure and motor burnout.

- Pump itself is intact.

- Action: New motor ordered; well scheduled for reassembly December 17.

- Follow-up: Explore rebuild kits for spare pumps to reduce future replacement costs.

### Victory Plant

- November Flow: ~3.4 million gallons.

- Plant operated without issues.

- Air Scour Blower: Electrical work completed; piping reconfiguration ongoing before final testing.

## 4. Old Business

### Property Classification – 98 Green Street

- Decision: Property confirmed as two-family dwelling for water billing purposes.

- Motion: Commissioner Healy made a motion to approve charge of 2 family home and commissioner Dennison 2nd motion

- Follow-up: Code Enforcement verification pending.

### Auditor Services

- Decision: Engage MMB for audit services at $8,000.

- Motion: Commissioner Dennison made a motion to approve auditor and commissioner Healy 2nd motion

### Check Signatories

- Update: Jamie Porter (Village Clerk, Schuylerville) and Tiffany Sweeney (Deputy Clerk, Victory) added as authorized signatories upon completion of bank paperwork.

### Security Fencing (Anvil Fence)

- Victory gate minor repair identified (~$200).

- Schuylerville gate alignment issues under review.

- Action: Await formal quotes before proceeding.

## 5. Training & Professional Development

### Line Locator Training

- Decision: Approve attendance for six staff members, including water and DPW personnel. Rob Decker, Logan Steele, Ryan Campbell, Allen McPhail, Tyler Wolf and Cayden Rutland

- Cost: $250 per person.

- Funding: Water Board budget.

- Motion: Commissioner Campbell made a motion to approve payment and attendance for 6 people and Chairman Drew 2nd motion

## 6. New Business

### Grant Opportunities – Presentation by Michelle DeGarmo (Flatley Read)

- Discussed CDBG, EFC, and lead service line replacement funding.

- Confirmed strong eligibility for:

  - Lead/galvanized service line replacement

  - Inter-municipal water infrastructure projects

- Next Steps:

  - Flatley Read to submit a formal proposal before year-end.

  - Target CFA 2026 or 2027 funding cycle.

  - Coordinate with CT Male (engineering).

### Lead Service Line Inventory

- Update: List of ~503 properties compiled.

- Action Items:

  - Separate mailing (not with water bills) to request service line material verification.

  - Post information on both villages’ websites.

  - Maintain physical reference copies in village offices.

### Water Board Email Account

- Issue: Yahoo account unreliable and spam-heavy.

- Approval: Clerk authorized to explore migration to a more secure, reliable email system.

Purchase of Item 4 from BJs

- Schuylerville DPW Supervisor would like to purchase 5-6 loads of Item 4 for stock Pile.

- BJ’s is $8.75 a ton $500-$600 for the loads needed

- Motion: Commissioner Dennison made a motion to approve purchasing of item members and Commissioner Campbell 2nd motion

### Vendor Notice

- Surpass announced a 3% price increase.

2027 FY Budget

- Will begin to be discussed at next meeting on January 20th at 5:30 before water board meeting begins.

## 7. Water Service Issue – 70 Broad Street (Bentley’s Hair Salon)

- Suspected lead or galvanized service line with water intrusion.

- Property owner scheduling private-side repair.

- Board Direction:

  - Proactively schedule boring contractor (Lucier, Kubricky)

  - Coordinate DPW, traffic control, and materials in advance.

  - Treat as planned replacement, not emergency.

## 8. Approval of Vouchers-

- Commissioner Dennison made the motion to approve the Vouchers in the amount of $22,296.12 Commissioner Healy 2nd the motion to approve.

## 9. Adjournment

- Meeting adjourned following completion of business.

- Motion to adjourn made by Commissioner Campbell motion 2nd by Commissioner Dennison

Respectfully submitted by

Jamie Porter

Water Board Secretary