# Village of Schuylerville – Village of Victory

## Joint Water Board Budget Meeting Minutes

Date: March 16, 2026
Location: Joint Meeting
Type: Budget Workshop / Discussion

## 1. Call to Order

The meeting was called to order and opened with the Pledge of Allegiance.

Members present included:

Chairman Drew

Commissioner Campbell

Commissioner Dennison

Commissioner Healy

Secretary Jamie Porter

Village of Schuylerville Mayor Carpenter

Schuylerville trustees:

Colvin

Campbell

Baker

Village of Victory Mayor Helwig

Trustee Mitchell

Victory Clerk treasurer Gabby Hershey

## 2. Purpose of Meeting

The joint meeting was convened to:

- Review and discuss the proposed water budget

- Evaluate potential rate adjustments

- Discuss infrastructure priorities and funding strategies

## 3. Budget Overview & Financial Position

- A projected surplus of approximately $167,000 was identified for the current fiscal year.

- The surplus is not fully guaranteed, as outstanding expenses (including emergency repairs and pending invoices) may reduce available funds.

- Members acknowledged that prior assumptions of “no available funds” were inaccurate based on updated projections.

## 4. Water Rate Discussion

### 2% Increase Proposal:

- A 2% increase would generate approximately $14,000 in additional revenue, which was deemed insufficient.

### Broader Discussion:

- Significant infrastructure needs may require:

  - 15–20% increases over time, potentially phased over multiple years

- Concerns raised:

  - Public resistance to rate increases

  - Burden on taxpayers

  - Need for gradual vs. immediate increases

## 5. Infrastructure & Capital Planning

### Identified Issues:

- Aging infrastructure (system-wide)

- Pressure deficiencies (below Department of Health standards in some areas)

- Known problem areas:

  - Hessian Drive / Ranger Road loop (failing galvanized line)

  - Morgan’s Run

  - Cemetery Road

- Fire flow deficiencies in parts of the system

## 6. Capital Strategy Debate

### Two Competing Approaches:

#### A. Incremental / Conservative Approach

- Maintain current rates or small increases

- Build reserves slowly

- Continue phased infrastructure work

- Rely heavily on grants

#### B. Aggressive / Strategic Investment Approach

- Pursue large-scale funding (grants + borrowing)

- Target significant portions of the master plan

- Improve competitiveness for major funding (e.g., EFC grants)

- Avoid piecemeal upgrades

## 7. Grant Funding & Opportunities

- Members emphasized the importance of:

  - Actively pursuing state and federal funding opportunities

  - Engaging representatives and grant programs

- Noted:

  - Potential funding sources exist despite prior assumptions

- General agreement:

  - The Board should “go after any available funding”

## 8. Planning & Engineering Needs

- Strong consensus that:

  - Engineering studies are required before major decisions

  - Specific projects (e.g., Hessian Drive line) lack:

    - Accurate mapping

    - Cost estimates

    - Defined scope

- Recommendation:

  - Begin with engineering and system assessment work

## 9. Equipment & Operational Needs

Potential purchases discussed:

- Water line locator (~$15,000)

- Trailer (~$20,000 estimated with outfitting)

- Pumps, generators, and related equipment

Challenges identified:

- Procurement limitations (lack of credit purchasing mechanism)

- Need for improved purchasing process ie Credit card

## 10. Administrative Capacity Concerns

- Questions raised regarding:

  - Who will manage:

    - Grant writing

    - Project administration

    - Oversight of multiple simultaneous projects

- No formal structure currently identified

## 11. Key Themes / Board Sentiment

- Strong agreement that:

  - The system has been underfunded for decades

  - Continued delay will lead to:

    - Larger costs

    - Loss of local control

- Shared concern about:

  - Balancing taxpayer impact vs. infrastructure necessity

- Recognition that:

  - Difficult decisions can no longer be deferred

## 12. Decisions & Direction

- No formal votes taken on:

  - Rate increases

  - Specific projects

- Informal direction:

  - Continue budget evaluation

  - Further analyze rate strategies

  - Explore engineering studies

  - Continue pursuing grant funding

## 13. Adjournment

Meeting concluded following extended discussion.