Village of Schuylerville

Workshop Agenda

April 6, 2026

Present

Deputy Mayor Dan Baker

Trustee Campbell

Via Phone, Trustee LeBaron

Absent:

Mayor Carpenter

Trustee Colvin

1. Call to Order

Meeting opened with the Pledge of Allegiance and roll acknowledgment.

2. Chief Myers – Equipment Needs (Fire Department)

Discussion

- Fire Department evaluating replacement of an engine.

- Shift from new purchase (~$1M) to used apparatus under $600,000.

- Two candidate vehicles identified:

  - Option A: ~$595,000 (Alabama; ready-to-use)

  - Option B: ~$590,000 (Pennsylvania; municipal source)

- Key considerations:

  - Procurement requirements (bid vs. sole-source due to specialized equipment)

  - Risk of losing available apparatus due to demand

  - Timeline for acquisition

Financing

- Bond financing required

- Estimated cost:

  - ~$60,000/year over 10 years

- Bond process requires:

  - Public hearing

  - 30-day notice + 20-day estoppel (~50 days total)

Key Points

- Board expressed strong support for cost savings vs. new purchase

- Potential resale value of existing engine: ~$50,000–$100,000

- Long-term replacement cycle discussed (5–10 year intervals)

Action Items

- Confirm procurement requirements with Attorney Klingebiel

- Proceed with inspection of candidate apparatus

- Develop bond resolution draft for Board consideration

3. DPW Report

A. Paving Program

- Estimated full scope: ~$175,000

- Priority roads:

  - Church Street

  - Crow Street

  - Alley repair

- Pearl Street likely deferred due to cost/logistics

- Constraints:

  - Limited truck availability from surrounding municipalities

  - Rising asphalt costs (+$6/ton already)

Plan

- Potential split into:

  - Early summer phase

  - Fall phase

B. Equipment – Pickup Truck

- Quote secured:

  - ~$70,641 base

  - ~$73,000 fully equipped

- Available immediately; price subject to change

Action

- Board to review financing options (BAN vs. fund balance)

- Decision needed promptly to lock pricing

C. Infrastructure Issues

- Sinkhole (Cumbie’s Alley)

  - Scheduled excavation

  - Unknown cause (possible structural failure or void)

  - Potential closure required depending on findings

- Water System Issues

  - Multiple curb stops require excavation

  - Complication: galvanized service lines

Action

- Seek formal guidance from Water Board on galvanized line policy

D. Operations

- Summer hours returning:

  - Mon–Thurs: 6 AM–3 PM

  - Friday: 6 AM–10 AM

- Brush pickup completed village-wide

4. Wastewater Treatment Plant (WWTP) Report

- Routine operations

- No major issues reported

- Upcoming:

  - Sludge dewatering and drying

5. Friends of Fort Hardy Park – Update (Megan Potter)

Highlights

- First full year as nonprofit completed

- Increased public engagement and visibility

- Active fundraising (sponsorship program through April 11)

Upcoming Initiatives

- “Wild Roots in the Park” program (Common Roots grant)

- Educational programming on edible plants

- May 2 cleanup event (I Love My Park Day)

- May 9 outreach event at Schuyler House

Park Cleanup Discussion

- Remaining debris includes:

  - Wood structures (shed)

  - Tires (approx. 20)

  - Stone/concrete

- Options discussed:

  - Volunteer cleanup + donated dumpster

  - DPW-led cleanup with tipping fees (~$142/ton)

  - DPW support

  - Material separation (tires, scrap, wood)

Additional Park Topics

- Dog Park Development

  - Use of recycled materials (tires) discussed

  - Final approval pending coordination with snow storage needs

- Fence Condition (Ferry Street)

  - Poor condition noted

  - Likely tied to long-term master plan replacement

- Lilac Maintenance

  - Approved: trimming and mulching (post-bloom)

- Historic Water Trough

  - Determined unsuitable for restoration as fountain

  - Recommendation: convert to planter

7. Vendor Insurance Policy (Trustee Campbell)

Issue

- $2M insurance requirement discouraging small vendors

Discussion

- Larger vendors (food, electric) should maintain full coverage

- Concern for:

  - Small craft vendors

  - Hobby-based sellers

Potential Solutions

- Reduced coverage tiers (e.g., $1M)

- Temporary rider policies

- Chamber-based coverage

- Vendor group/shared policy

Action

- Consult insurance provider on:

  - Risk exposure

  - Tiered coverage feasibility

8. Youth Center Funding Request

Request

- $7,000 (increase from $5,000)

Discussion

- Board reaffirmed:

  - Budgeted amount = $5,000

- Concerns raised:

  - Lack of independent fundraising

  - Communication challenges with organization

Decision

- Maintain funding at $5,000

- Consider future increases with stronger justification